Dated                     					2013

------------

Agreement for Lease with landlord's refurbishment works

relating to

( ………………………………………………………………………..)

between

(……………………………………………)

and

SECRETARY OF STATE FOR DEPARTMENT OF WORK AND PENSIONS (Jobcentre Plus)

Contents

Clause

1.	Interpretation	1

2.	Agreement for lease	4

3.	Exclusion of security of tenure	4

4.	Landlord's Works	5

5.	Practical Completion and Rectification Period	6

6.	Long Stop Date	6

7.	Conditions	7

8.	Vacant possession	7

9.	Deducing title	7

10.	Title guarantee	8

11.	Matters affecting the Property	8

12.	Completion of grant of the lease	9

13.	VAT	9

14.	Entire agreement	10

15.	Joint and several liability	10

16.	Notices	10

17.	Third party rights	11

18.	Governing law and jurisdiction	11

Annex

Annex A.	Approved Documents in agreed form 	14

Annex B.	Agreed form of Lease 	15

Annex C.	Furniture	17

THIS AGREEMENT is dated 						2013

Parties

(Landlord).

(Tenant).

Background

The Landlord owns the freehold of the property (………………………..) and has agreed to grant the Tenant a lease of the property on the terms contained in this agreement.

The lease shall contain an agreement between the Landlord and the Tenant that the provisions of sections 24-28 of the Landlord and Tenant Act 1954 will be excluded in relation to the tenancy to be created by the lease.

The Landlord has agreed to undertake certain works at the property before the grant of the lease.

Agreed terms

# Interpretation

The following definitions and rules of interpretation in this clause apply in this agreement.

## Definitions:

Approved Documents: all plans, specifications, drawings, engineering calculations, bills of quantity and other data for the Landlord's Works in the agreed form annexed to this agreement including (where applicable):

### any variations or amendments that may be agreed by the Landlord and the Tenant from time to time in accordance with clause 4.4; and

### any minor variations permitted under clause 4.5.

Base Rate: the higher of 4% and the base rate from time to time of Barclays Bank PLC.

Building Contract: a building contract for the Landlord's Works between the Landlord and the Building Contractor

Building Contractor: Such suitably experienced and competent building contractor as may be appointed by the Landlord to carry out the Landlord's Works, together with any replacement building contractor that may be appointed by the Landlord in accordance with the terms of the Building Contract.

Contract Administrator:           	of 			 or such other person as may be appointed as a replacement contract administrator for the time being by the Landlord in relation to this agreement and the Building Contract.

Contract Rate: 4% per annum above the Base Rate.

Furniture: the furniture as listed in the annex to this agreement to be installed at Property before the grant of the Lease

Landlord's Conveyancer: (     ) or any other conveyancer whose details may be notified in writing from time to time by the Landlord to the Tenant.

Landlord's Works: the works to be carried out by the Landlord at the Property before the grant of the Lease.

Lease: a lease in the agreed form annexed to this agreement subject only to any minor amendments necessitated by any variations made to the Approved Documents under clause 4.4 or clause 4.5.

Lease Completion Date: the day that is ten working days after the Practical Completion Date.

Long Stop Date:			2013.

LTA 1954: Landlord and Tenant Act 1954.

Part 1 Conditions: part 1 of the Standard Commercial Property Conditions (Second Edition) and Condition means any one of them.

Part 2 Conditions: part 2 of the Standard Commercial Property Conditions (Second Edition).

Practical Completion Certificate: the Contract Administrator's certificate or written statement issued in accordance with the Building Contract certifying that the Landlord's Works are practically complete according to the terms of the Building Contract and setting out the date on which practical completion occurred.

Practical Completion Date: the date stated in the Practical Completion Certificate.

Property: the property at part of the (                  )  as more particularly defined in the Lease.

Rent: the initial rent of (…………. ) (subject to review) exclusive of VAT.

Rent Commencement Date: the Lease Completion Date.

Requisite Consents: building regulation consents, by-law approvals, and any other consents, licences and authorisations required from any competent authority, statutory undertaker or person for the carrying out of the Landlord's Works.

Target Date: 				(as may be extended in accordance with clause 4.2).

Tenant’s Contribution: up to the sum of (………  ) in respect of the Landlord’s Works and up to  (…………..) in respect of the Furniture

Tenant's Conveyancer:  or any other conveyancer whose details may be notified in writing from time to time by the Tenant to the Landlord.

Tenant's Surveyor: , Department of Work and Pensions, Estates property team, Floor 5 Zone E, Caxton House, London SW1A 9NA or any other surveyor whose details may be notified in writing from time to time by the Tenant to the Landlord.

VAT: value added tax chargeable under the Value Added Tax Act 1994 and any similar replacement tax and any similar additional tax.

## Clause, Schedule and paragraph headings shall not affect the interpretation of this agreement.

## A person includes a natural person, corporate or unincorporated body (whether or not having separate legal personality).

## The Schedules form part of this agreement and shall have effect as if set out in full in the body of this agreement. Any reference to this agreement includes the Schedules.

## A reference to a company shall include any company, corporation or other body corporate, wherever and however incorporated or established.

## Unless the context otherwise requires, words in the singular shall include the plural and in the plural include the singular.

## Unless the context otherwise requires, a reference to one gender shall include a reference to the other genders.

## Landlord includes the Landlord's successors in title and any other person who is or becomes entitled to the reversion (whether immediate or not) expectant on the term to be created by the Lease.

## Tenant does not include the Tenant's successors in title.

## A reference to a statute or statutory provision is a reference to it as amended, extended or re-enacted from time to time.

## A reference to a statute or statutory provision shall include any subordinate legislation made from time to time under that statute or statutory provision.

## A reference to writing or written includes faxes but not e-mail.

## A reference to "this agreement" or to any other agreement or document referred to in this agreement is a reference to this agreement or such other document or agreement as varied or novated (in each case, other than in breach of the provisions of this agreement) from time to time.

## References to clauses and Schedules are to the clauses and Schedules of this agreement; references to paragraphs are to paragraphs of the relevant Schedule.

## Any words following the terms including, include, in particular or any similar expression shall be construed as illustrative and shall not limit the sense of the words, description, definition, phrase or term preceding those terms.

## Any obligation in this agreement on a person not to do something includes an obligation not to agree or allow that thing to be done.

## Unless this agreement otherwise expressly provides, a reference to the Property or the Landlord's Works is to the whole and any part of them.

# Agreement for lease

## In consideration of the Tenant's obligations under this agreement, the Landlord shall grant to the Tenant and the Tenant shall accept from the Landlord the Lease on the terms set out in this agreement. No purchase price, premium, or deposit is payable.

## The Tenant cannot require the Landlord to grant the Lease to any person other than the Tenant.

## The Tenant cannot assign, sublet, charge, or otherwise share or part with the benefit of this agreement whether in relation to the whole or any part of the Property.

## Conditions 1.5 and 2.2 do not apply to this agreement.

# Exclusion of security of tenure

## The parties confirm that:

### the Landlord served a notice on the Tenant, as required by section 38A(3)(a) of the LTA 1954 and which applies to the tenancy to be created by the Lease, not less than 14 days before this agreement was entered into (a certified copy of which notice is annexed to this agreement); and

### , who was duly authorised by the Tenant to do so, made a statutory declaration dated 		 in accordance with the requirements of section 38A(3)(b) of the LTA 1954 (a certified copy of which statutory declaration is annexed to this agreement).

# Landlord's Works

## The Landlord shall apply for and use reasonable endeavours to obtain the Requisite Consents.

## The Landlord shall use reasonable endeavours to procure that the Practical Completion Date occurs by the Target Date which shall be extended commensurate with any extensions of time:

### allowed by the Contract Administrator under the terms of the Building Contract; and/or

### certified by the Contract Administrator as being fair and reasonable, having regard to the delay in question, where completion of the Landlord's Works is delayed due to an event or cause that is beyond the Landlord's reasonable control.

## The Landlord shall use reasonable endeavours to procure that the Landlord's Works are carried out:

### with due diligence and in a good and workmanlike manner;

### using only good quality materials and well-maintained plant;

### in accordance with this agreement, the Approved Documents, and the Requisite Consents;

### in accordance with all statutory or other legal requirements and the recommendations or requirements of the local authority or statutory undertakings;

### in compliance with all relevant British Standards, codes of practices and good building practice; and

### by selecting and using materials so as to avoid known hazards to the health and safety of any person and to ensure the long term integrity of the Property.

### 4.4	The Landlord shall procure that the Furniture is obtained and installed in the Property before the Lease Completion date.

## The Landlord shall not, (subject to clause 4.5), vary, alter, add to or remove anything from the Approved Documents or the Furniture without the Tenant's consent (such consent not to be unreasonably withheld or delayed).

## The Landlord may make minor variations to the Approved Documents without the Tenant’s consent provided that:

### the variations are insubstantial and immaterial;

### the variations are in accordance the Requisite Consents and any statutory requirements;

### any substitute materials used are of an equal or better quality and suitability to those originally specified;

### the variations do not delay the completion of the Landlord's Works; and

### the Landlord informs the Tenant of the variations within a reasonable time.

# Practical Completion

## The Landlord shall use reasonable endeavours to procure that the Contract Administrator:

### gives at least 10 working days' notice to the Tenant of the Contract Administrator's intention to inspect the Landlord's Works for the purpose of issuing the Practical Completion Certificate and allows the Tenant and the Tenant's Surveyor to attend the inspection and make representations either during the inspection or in writing immediately thereafter; and

### without fettering the discretion of the Contract Administrator in carrying out duties under the Building Contract, takes proper account of any representations that are made in accordance with clause 5.1(a) when considering whether to issue the Practical Completion Certificate in accordance with the terms of the Building Contract.

## The Landlord shall use reasonable endeavours to procure that the Contract Administrator gives a copy of the Practical Completion Certificate to the Tenant as soon as practicable after its issue.

## The issue of the Practical Completion Certificate shall be conclusive evidence binding on the parties that the Landlord's Works have been completed in accordance with the terms of this agreement.

# Long Stop Date

## If the Practical Completion Date has not occurred by 4.00 pm on the Long Stop Date, either the Landlord or the Tenant may, at any time after the Long Stop Date but before the Practical Completion Date, give notice to the other that, unless the Practical Completion Date occurs within 20 working days of the receipt of that notice (time being of the essence), it may rescind this agreement. If the Practical Completion Date does not occur within 20 working days of receipt of that notice then it may, by further notice rescind this agreement with immediate effect. Such rescission shall be without prejudice to the obligations in clause 6.2 and the rights of each party in respect of any earlier breach of this agreement.

## If the agreement is rescinded pursuant to clause 6.1, the Tenant shall immediately cancel all entries relating to this agreement registered against the Landlord's title.

# Conditions

## The Part 1 Conditions are incorporated in this agreement, in so far as they:

### are applicable to the grant of a lease;

### are not inconsistent with the other clauses in this agreement; and

### have not been modified or excluded by any of the other clauses in this agreement.

## The Part 2 Conditions are not incorporated in this agreement.

## Condition 1.1.1(d) is amended so that "completion date" means the "Lease Completion Date" as defined in this agreement.

## Condition 1.1.1(e) is amended so that reference to the contract rate in Condition 1.1.1(e) refers instead to the Contract Rate as defined in this agreement.

## Condition 1.1.4(a) does not apply to this agreement.

# Vacant possession

## The Landlord shall give the Tenant vacant possession of the Property on completion of the grant of the Lease.

## The Tenant is not entitled to and shall not be permitted to take occupation or possession of the Property or of any part of it prior to completion of the grant of the Lease and this agreement does not operate as a demise.

# Deducing title

## The Landlord's freehold title to the Property has been deduced to the Tenant's Conveyancer before the date of this agreement.

## The Tenant is deemed to have full knowledge of the Landlord's title and is not entitled to raise any objection, enquiry or requisition in relation to it.

## Conditions 6.1, 6.2, 6.3, 6.4.2, 10.2.4, 10.2.5, and 10.3 do not apply to this agreement.

# Title guarantee

## Subject to the other provisions of this clause, the Landlord shall grant the Lease with full title guarantee.

## The implied covenants for title are modified so that:

### the covenant set out in section 2(1)(b) of the Law of Property (Miscellaneous Provisions) Act 1994 shall not extend to costs arising from the Tenant's failure to:

#### make proper searches; or

#### raise requisitions on title or on the results of the Tenant's searches before the date of this agreement (or by completion in the case of searches referred to in clause 11.1).

## Condition 6.6.2 does not apply to this agreement.

# Matters affecting the Property

## The Landlord shall grant the Lease to the Tenant free from encumbrances other than:

### any matters, other than financial charges, contained or referred to in the entries or records made in registers maintained by The Land Registry under title number(…………..);

### all matters contained or referred to in the Lease;

### any matters discoverable by inspection of the Property before the date of this agreement;

### any matters which the Landlord does not and could not reasonably know about;

### any matters, other than financial charges, disclosed or which would have been disclosed by the searches and enquiries that a prudent tenant would have made before entering into this agreement;

### public requirements;

### any matters which are, or (where the Lease will not be registered) would be, unregistered interests which override first registration under Schedule 1 to the Land Registration Act 2002.

## The Tenant is deemed to have full knowledge of the matters referred to in clause 11.1 and shall not raise any enquiry, objection, requisition or claim in respect of any of them.

## Conditions 3.1.1, 3.1.2, 3.1.3, 3.2.1, 3.3 and 6.6.3 do not apply to this agreement.

# Completion of grant of the lease AND PAYMENT FOR LANDLORD’S WORKS

## Completion of the grant of the Lease shall take place on the Lease Completion Date.

## On completion, the Tenant shall pay to the Landlord the Rent due for the period from the Rent Commencement Date to the day before the next rent payment day (as provided for in the Lease), apportioned as follows:

A  x B

365

where:

A is the Rent, and

B is the number of days from and including the Rent Commencement Date to but excluding the next rent payment date (as provided for in the Lease).

## Subject to the Landlord carrying out and completing the Landlord’s Works and installing the Furniture in accordance with this agreement, the Tenant shall pay the Tenant’s Contribution to the Landlord on or before the Lease Completion Date .

## If completion is delayed due to the Tenant's default or the Tenant fails to pay any sum due under this agreement in full on completion, the Tenant shall pay interest in addition to damages for losses incurred by the Landlord as a result of the delayed completion. The interest shall be payable at the Contract Rate on any unpaid amount for the period from the Lease Completion Date to the date of actual payment.

## Condition 8.7 is amended to read: "The Tenant is to pay the money due on completion to the Landlord's Conveyancer by a method that gives immediately available funds".

## Condition 9.3 does not apply to this agreement.

# VAT

## Each amount stated to be payable by the Tenant to the Landlord under or pursuant to this agreement is exclusive of VAT (if any).

## If any VAT is chargeable on any supply made by the Landlord under or pursuant to this agreement, the Tenant shall pay the Landlord an amount equal to that VAT as additional consideration on completion.

## Condition 1.4 does not apply to this agreement.

# Entire agreement

## This agreement and the documents annexed to it constitute the whole agreement between the parties and supersede any previous arrangement, understanding or agreement between them relating to the subject matter of this agreement.

## The Tenant acknowledges that, in entering into this agreement, the Tenant has not relied on and shall have no right or remedy in respect of, any statement, representation, assurance or warranty (whether made negligently or innocently) other than:

### as expressly set out in this agreement or the documents annexed to it; or

### in any written replies which the Landlord's Conveyancer has given to any written enquiries raised by the Tenant's Conveyancer before the date of this agreement.

Nothing in this clause shall limit or exclude any liability for fraud.

## Condition 9.1.1 is varied to read "If any plan or statement in the agreement or in written replies which the Landlord's Conveyancer has given to any written enquiries raised by the Tenant's Conveyancer before the date of this agreement is or was misleading or inaccurate due to any error or omission, the remedies available are as follows."

# Joint and several liability

## Where the Tenant is more than one person, then in each case they shall be jointly and severally liable for their respective obligations and liabilities arising under this agreement. The Landlord may take action against, or release or compromise the liability of, any one of those persons, or grant time or other indulgence, without affecting the liability of any other of them.

## Condition 1.2 does not apply to this agreement.

# Notices

## Any notice or other communication required to be given under this agreement shall be in writing and shall be delivered personally, or sent by pre-paid first class post or recorded delivery or by commercial courier, to each party required to receive the notice or communication as set out below:

### Landlord:

### Tenant:  Paul Wellfair of Estates Property Management, Department of Work and Pensions, Estates property team, Floor 5 Zone E, Caxton House, London SW1A 9NA

or as otherwise specified by the relevant party by notice in writing to each other party.

## Any notice or other communication shall be deemed to have been duly received:

### if delivered personally, when left at the address and for the contact referred to in this clause; or

### if sent by pre-paid first class post or recorded delivery, at 9.00 am on the second working day after posting; or

### if delivered by commercial courier, on the date and at the time that the courier's delivery receipt is signed.

## A notice or other communication required to be given under this agreement shall not be validly given if sent by e-mail.

## Condition 1.3 does not apply to this agreement.

# Third party rights

A person who is not a party to this agreement shall not have any rights under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this agreement.

# Governing law and jurisdiction

## This agreement and any dispute or claim arising out of or in connection with it or its subject matter or formation (including non-contractual disputes or claims) shall be governed by and construed in accordance with the law of England and Wales.

## The parties irrevocably agree that the courts of England and Wales shall have exclusive jurisdiction to settle any dispute or claim that arises out of or in connection with this agreement or its subject matter or formation (including non-contractual disputes or claims).

This agreement has been entered into on the date stated at the beginning of it.

| Signed by for and on behalf of | ....................................... |
| --- | --- |
| Signed by for and on behalf of The Secretary of State for Department of Work and Pensions | ....................................... |

Approved Documents in agreed form

Agreed form of Lease

Furniture